Preparing for Development Transition

I need to create a concise document following specific formatting rules: six sections max and no citations. I'll break down the prep steps for SQLite for v1 and migration to Postgres later. The sections should include Summary, Immediate (SQLite) checklist, Operational practices, Migration prep (code & schema), Postgres migration steps, and Rollout & testing. Each section should be brief, using bold for key points and structured with headings, short paragraphs, and sometimes, lists. Okay, it's all about keeping it clear and concise!

Summary

This document lists concrete, prioritized actions to stabilize your current SQLite-based prototype for v1 and a clear, low-risk roadmap to migrate to PostgreSQL later. Follow the “Now (SQLite)” checklist to reduce operational risk for <10 concurrent users, then implement the “Later (Postgres)” items when you prepare for internet exposure, higher concurrency, or production-grade reliability.

Now (SQLite) — prepare for v1 (high priority)

- Enable safer file-mode and timeouts

  - Run once: PRAGMA journal_mode = WAL; to enable Write-Ahead Logging.

  - Run once or set in code: PRAGMA busy_timeout = 5000; (milliseconds) to reduce “database is locked” errors.

- Use one worker or serialize writes

  - Run Flask/Gunicorn/Waitress with a single worker process for write operations, or ensure your app opens a fresh connection per request and closes it quickly.

- Connection behavior and config

  - Open SQLite with a timeout: sqlite3.connect(DB_PATH, timeout=5); set check_same_thread=False only if you understand thread-safety implications.

  - Use short-lived connections per request (open → use → close).

- Add safe schema migration script

  - Keep a simple migration folder with versioned Python scripts (example: migrations/001_add_email_parent_sms.py that runs ALTER TABLE statements). Run migrations manually before restarting the server.

- Backups and snapshots

  - Implement a scheduled backup job (Windows Task Scheduler) that uses the SQLite online backup API or a safe process: stop app, copy DB file, restart app. Prefer the SQLite .backup() API for consistent backups without downtime.

- Increase observability

  - Log all DB errors and Audit_log events to a file with timestamps. Track database is locked and long query times.

  - Add a lightweight health endpoint /api/debug_status that checks DB open/write capability and returns a JSON status.

- Enforce local-only file placement

  - Keep leer_mexico.db on the same machine as the Flask process and out of network shares. Avoid OneDrive/sync folders for active DB files.

- Harden input handling and consent

  - Ensure server-side validation is canonical (phone/email/sms_consent). Save sms_consent as 0/1.

  - Record created_by and created_at on inserts and write detailed Audit_log entries for every step.

- Small operational rules for admins

  - Stop the app before running migration scripts or making bulk schema changes.

  - For any bulk data import, pause external access or perform imports during low-traffic windows.

Operational practices while on SQLite (medium priority)

- WAL + busy_timeout as defaults in your DB initialization code.

- Use environment variables for DB path and other configs; don’t hardcode file paths.

- Maintain a weekly backup schedule and keep at least 3 historical backups off-machine (cloud or external drive).

- Keep a lightweight migration registry (a plain text file or filenames) so you know which migrations were applied.

- Test the app under expected concurrency (simulate up to 10 clients) and watch for contention; tune connection timeout if needed.

- Limit destructive admin capabilities in the UI (require typed confirmations, senior admin flags for large merges).

Later (Postgres) — migration planning and prework (prepare now)

- Introduce DB abstraction now

  - Start using SQLAlchemy (Core or ORM) as a thin DB layer. Use a single connection string in config (e.g., DATABASE_URL) so switching engines is a single config change.

- Add migrations tooling

  - Add Alembic or Flask-Migrate. Create an initial baseline migration that reflects the current SQLite schema. Keep migrations in source control.

- Data model and SQL portability

  - Avoid SQLite-specific SQL (e.g., AUTOINCREMENT quirks, PRAGMA uses) in application-layer code.

  - Use standard SQL types and let SQLAlchemy generate dialect-specific DDL.

- Provision a staging Postgres instance

  - Create a small managed or local Postgres for testing (Docker or cloud). Use the same schema migrations to create tables there and run integration tests.

- Export/import scripts

  - Create export scripts that convert SQLite data to CSV or directly insert into Postgres via SQLAlchemy bulk operations. Test idempotency and referential integrity.

- Add connection pooling and credentials handling

  - Plan to use a connection pool (SQLAlchemy engine default or pgBouncer later). Store DB credentials in environment variables or a secrets store.

- Plan for zero-downtime cutover (minimal disruption)

  - Export final SQLite snapshot, import into Postgres, run smoke tests, flip config to point to Postgres, restart app. Keep old SQLite file for rollback.

Postgres migration steps (detailed sequence when ready)

- Provision Postgres (local Docker or cloud managed)

  - Example Docker: docker run --name leer-pg -e POSTGRES_USER=leer -e POSTGRES_PASSWORD=secret -e POSTGRES_DB=leer -p 5432:5432 -d postgres:15

- Prepare app for Postgres

  - Implement SQLAlchemy engine and session usage; change DB connection string to postgresql://leer:secret@localhost:5432/leer for staging.

- Create and test migrations

  - Generate Alembic initial revision from current models and apply to Postgres. Confirm schema parity.

- Data migration

  - Export SQLite tables to CSV (sqlite3 or .dump), or write a Python ETL using SQLAlchemy to read SQLite and write to Postgres while preserving IDs and relationships. Validate counts and sample records.

- Recalculate aggregates and indexes

  - After import, run any recalculation jobs (total_points, tiers) and create necessary indexes on Postgres for queries (e.g., Users(name), Transactions(user_id), Transactions(date)).

- Swap configuration and go live

  - Change DATABASE_URL to Postgres, restart service, run health checks and user acceptance tests.

- Post-migration tasks

  - Enable Postgres backups, monitoring, automated failover if needed, and set up role-based access controls.

  - Remove SQLite-specific fallback code and adjust any file-permissions or backup scripts.

Rollout, testing, and timeline suggestions

- Immediate (1–2 days): implement WAL, busy_timeout, conservative single-worker deployment, backup job, and the inspect/migration script. Validate local DB writes with the UI and add the debug endpoint.

- Short term (2–4 weeks): add SQLAlchemy and Alembic, create baseline migration, and provision a testing Postgres instance. Build and test the ETL import in staging.

- Medium term (after stable usage and need for networked access): perform migration during a scheduled window, enable HTTPS and authentication, then flip to Postgres with monitoring and backups enabled.

If you want, I will now:

- Generate the exact code snippets you should add to your DB init to enable WAL and busy_timeout,

- Produce a minimal SQLAlchemy model file and the Alembic initial migration steps, or

- Create the one-off Python migration and backup scripts ready to run in your project.

Pick which artifact you want first and I will produce it now.

Considering output structure

Alright, I need to create three distinct sections, each addressing a different task. First, I’ll need to provide code snippets for enabling WAL and busy_timeout. Then, minimal SQLAlchemy models and the Alembic initial migration steps need to be detailed. Finally, I'll need to give a one-off Python migration script and a backup script.

I’m thinking these should be clearly separated, each with its own title, instructions, and the necessary scripts. I'll keep it concise but include all relevant details. Let’s go step by step!

1. Enable WAL and busy_timeout (DB init snippet)

Place this small helper in your project (e.g., db_utils.py) and call it once at startup after init_db, or run it interactively to apply settings to the existing SQLite file.

# db_utils.py

import sqlite3

from typing import Optional

def enable_wal_and_timeout(db_path: str, busy_timeout_ms: int = 5000) -> None:

"""

Enable WAL journal_mode and set busy_timeout for the given SQLite DB file.

Safe to run repeatedly.

"""

conn: Optional[sqlite3.Connection] = None

try:

conn = sqlite3.connect(db_path, timeout=10)

cur = conn.cursor()

# Enable WAL - returns 'wal' or current mode

cur.execute("PRAGMA journal_mode=WAL;")

# Set busy timeout (milliseconds)

cur.execute(f"PRAGMA busy_timeout = {int(busy_timeout_ms)};")

conn.commit()

finally:

if conn:

conn.close()

if __name__ == "__main__":

import os

DB = os.path.join(os.path.dirname(__file__), "leer_mexico.db")

enable_wal_and_timeout(DB)

print("WAL enabled and busy_timeout set.")

How to run:

- From project folder: python db_utils.py

- Or call enable_wal_and_timeout(DB_PATH) from your app startup after init_db(DB_PATH).

2. SQLAlchemy models + Alembic starter (minimal)

Files:

- models.py — SQLAlchemy models mirroring current schema.

- alembic instructions — steps to create an Alembic environment and generate an initial migration.

models.py

# models.py

from sqlalchemy import (

Column, Integer, String, Text, DateTime, Boolean, func

)

from sqlalchemy.ext.declarative import declarative_base

Base = declarative_base()

class User(Base):

__tablename__ = "Users"

id = Column(Integer, primary_key=True, autoincrement=True)

name = Column(String(200), nullable=False)

nickname = Column(String(100))

phone = Column(String(50))

email = Column(String(254))

parent_name = Column(String(200))

sms_consent = Column(Boolean, nullable=False, default=False)

classroom = Column(String(100))

grade = Column(String(50))

total_points = Column(Integer, nullable=False, default=0)

referral_code = Column(String(100))

created_by = Column(String(100))

created_at = Column(DateTime, server_default=func.utcnow())

modified_by = Column(String(100))

modified_at = Column(DateTime)

merge_into = Column(Integer)

merge_justification = Column(Text)

active = Column(Boolean, nullable=False, default=True)

class Transaction(Base):

__tablename__ = "Transactions"

id = Column(Integer, primary_key=True, autoincrement=True)

user_id = Column(Integer, nullable=False, index=True)

date = Column(DateTime, server_default=func.utcnow())

activity = Column(Text)

points = Column(Integer)

performed_by = Column(String(100))

class AuditLog(Base):

__tablename__ = "Audit_log"

id = Column(Integer, primary_key=True, autoincrement=True)

event_time = Column(DateTime, server_default=func.utcnow())

event_type = Column(String(100), nullable=False)

actor = Column(String(100))

target_table = Column(String(100))

target_id = Column(Integer)

details = Column(Text)

class DuplicateLog(Base):

__tablename__ = "Duplicate_log"

id = Column(Integer, primary_key=True, autoincrement=True)

event_time = Column(DateTime, server_default=func.utcnow())

checked_name = Column(String(200))

checked_phone = Column(String(50))

checked_email = Column(String(254))

matches = Column(Text)

actor = Column(String(100))

action_taken = Column(String(100))

justification = Column(Text)

Alembic quick-start (commands to run from project root)

- Install: pip install sqlalchemy alembic

- Initialize alembic folder: alembic init alembic

- Configure alembic.ini: set sqlalchemy.url to your database URL for dev (sqlite:///leer_mexico.db) or leave placeholder and use env var.

- Edit alembic/env.py to import models and set target_metadata:

  - from models import Base

  - target_metadata = Base.metadata

- Create initial migration (autogenerate):

  - alembic revision --autogenerate -m "initial schema"

- Apply migration to DB:

  - alembic upgrade head

Notes:

- For SQLite dev keep sqlalchemy.url = sqlite:///leer_mexico.db in alembic.ini or export DATABASE_URL env var.

- Autogenerate compares models to DB and creates ALTER/CREATE statements; review generated migration before applying.

3. One-off migration + backup scripts (ready-to-run)

- migrate_schema.py — runs ALTER TABLE to add missing columns (safe, idempotent)

# migrate_schema.py

import sqlite3

import os

DB = os.path.join(os.path.dirname(__file__), "leer_mexico.db")

stmts = [

"ALTER TABLE Users ADD COLUMN email TEXT;",

"ALTER TABLE Users ADD COLUMN parent_name TEXT;",

"ALTER TABLE Users ADD COLUMN sms_consent INTEGER NOT NULL DEFAULT 0;",

"ALTER TABLE Users ADD COLUMN merge_into INTEGER;",

"ALTER TABLE Users ADD COLUMN merge_justification TEXT;"

]

def run():

conn = sqlite3.connect(DB)

c = conn.cursor()

for s in stmts:

try:

c.execute(s)

print("Applied:", s)

except sqlite3.OperationalError as e:

print("Skipped/failed:", s, "->", e)

conn.commit()

conn.close()

print("Migration finished.")

if __name__ == "__main__":

run()

How to run:

- python migrate_schema.py

- Restart Flask after running.

- backup_sqlite.py — consistent backup using SQLite online backup API

# backup_sqlite.py

import sqlite3

import shutil

import os

from datetime import datetime

DB = os.path.join(os.path.dirname(__file__), "leer_mexico.db")

BACKUP_DIR = os.path.join(os.path.dirname(__file__), "backups")

os.makedirs(BACKUP_DIR, exist_ok=True)

def backup(db_path: str, dest_dir: str) -> str:

ts = datetime.utcnow().strftime("%Y%m%dT%H%M%SZ")

dest = os.path.join(dest_dir, f"leer_mexico_backup_{ts}.db")

# Use SQLite online backup API for a consistent copy

src = sqlite3.connect(db_path)

dst = sqlite3.connect(dest)

with dst:

src.backup(dst, pages=0, progress=None)

src.close()

dst.close()

print("Backup saved to", dest)

return dest

if __name__ == "__main__":

backup(DB, BACKUP_DIR)

How to run (recommended nightly via Task Scheduler):

- python backup_sqlite.py

- Verify files appear in backups/ and copy off-machine (cloud or external drive).

Where to put these files and how to run them

- Project root (same folder as app.py and add_student.py): db_utils.py, migrate_schema.py, backup_sqlite.py, models.py

- Alembic will create an alembic/ folder when initialized in project root.

- Order to execute now:

  - Stop Flask server.

  - (Optional) Inspect current schema with inspect_db.py if you have it.

  - Run python migrate_schema.py to add new columns safely.

  - Run python db_utils.py to enable WAL/busy_timeout.

  - Run python backup_sqlite.py to take an immediate backup.

  - Restart Flask and test the UI.

Extra operational notes (brief)

- Run migrations before updating code that expects new columns. Keep migrations under source control.

- Set DB connection timeouts in your code: sqlite3.connect(DB_PATH, timeout=5).

- For multiple concurrent dev users, prefer deploying a shared Postgres dev environment rather than sharing the SQLite file.

- Add the Alembic baseline migration now to make future schema changes traceable.

If you want I will:

- Produce the exact alembic/env.py snippet to drop into your project, or

- Generate a ready-to-run PowerShell Task Scheduler command to run backups nightly.

Which of those two would you like next?